O2C Timesheet Module

Open items, on hold, and test data preparation

As at 11 August 2026.  The daily integration is complete and proven end to end.

1.  On hold — deferred deliberately

Nothing is needed on these until they are picked up.

| # | Item | Note |
| --- | --- | --- |
| H1 | VBCS unbilled-reason dropdown | Database side is done (23_unbilled_reason_per_line.sql). Needs the page, an LOV endpoint and the save chain. Blocked while the VB Studio workspace is down. |
| H2 | Orphan allocations | Employee leaves a project and joins nothing. The change stays Pending in OC_TIME_SYNC_CHANGE with a note. The hours are wrong but there is nowhere to move them. |
| H3 | Employee cut-off for adjustments | oc_time_default_adjustments reads DELIVERY_CUTOFF. If it should be PAYROLL_CUTOFF, that is one line. |
| H4 | Future prepopulated days | Retro reallocation adjusts up to today. Days already populated beyond it still carry the old project and want re-populating, not adjusting. |
| H5 | Period control from the O2C main application | Not started. |

2.  Open — needs a decision

These cannot be built until somebody decides.

| # | Item | Why it matters |
| --- | --- | --- |
| O1 | ABSENCES is not synced | READ THIS FIRST. Disabled by decision 09-Aug, because absence is read live per person. But populate_month reads OC_TIME_ABSENCE for its leave rows, and only 90_test_seed fills it. Every leave line on screen today is test data; in production there would be none at all. Enable the feed, or change how leave reaches the timesheet. |
| O2 | Deletions are undetectable | An incremental delta returns changed rows; a deleted row returns nothing at all. Accepted on the basis that allocations are end-dated rather than deleted — worth confirming that is always the practice. |
| O3 | Adjustment generation rules | Capture is live and queues every change as Pending. Nothing drains it until the flag and scenario workbook comes back. |
| O4 | A task that moves project in Fusion | Now errors instead of silently duplicating. Neither is correct handling. |
| O5 | FUSION_ASSIGNMENT_ID unpopulated | The extract collapses concurrent assignments on purpose, so there is no single id to store. Needed for the OTL push. |
| O6 | alloc_pct could exceed 100 | SUM(billable_percent) over concurrent assignments. Zero occurrences on this pod, so theoretical. |
| O7 | Duplicate keys on two feeds | WORK_PATTERNS 26, WORK_SCHEDULES 2. Both are disabled with no target table — each would hit ORA-30926 the day it is enabled. |
| O8 | No unique key on OC_TS_SALARY_HOLD_DAY | (employee_id, work_date) is not constrained. A NOT EXISTS inside the job is the only thing preventing duplicate day rows. |
| O9 | No report for hours that became non-billable | OC_TS_AUDIT records old and new billable type. Nothing surfaces it, and finance will ask the first month revenue comes in light. |
| O10 | Unbilled reason after a month is confirmed | Should route through run_accrual_top_up rather than edit a confirmed line. Check that assert_editable blocks it. |
| O11 | approve_week cross-project leak | Raised earlier, not fixed. |
| O12 | One Reversal per cell | UK_OC_TSE_CELL allows only one. A second correction to the same day, project and task cannot be recorded. |
| O13 | SOURCE_PERIOD and POST_PERIOD are not on the accrual interface | The consumer cannot tell which month a correction belongs to. |
| O14 | RI9001 has no approver | Top of the hierarchy. Needs a project-level alternate approver policy. |

3.  Integration — remaining build

| # | Item |
| --- | --- |
| I1 | Monthly orchestrator. The same shape as the daily one: v_oc_time_sync_monthly, then POPULATE_MONTH with targetPeriodId. Watch the four-minute OIC adapter timeout — a whole-month populate is the call most likely to exceed it. |
| I2 | BIP credentials into a Lookup. They are literals in the mapper today, so they appear in every export. |
| I3 | Fault handling in INT 001. One failed feed aborts the run; it should log and continue to the next. |
| I4 | Tracing to Production once stable. |
| I5 | Schedule the daily run twice a day. Set the timezone explicitly — the instance is us-ashburn. |

Already done and proven

The daily orchestrator, end to end: read the config, six feeds in run order, BIP with both parameters, base64 decode, the loader, the merge, the before-image capture, the bookmark advance, then populate_daily. Tested on full volumes and on an empty delta.

After any change to integration/bip/extracts.py, run  python run_extract.py --deploy <NAMES>.  OIC executes whatever is in the catalog; it does not redeploy.

4.  Test data preparation

Reset a month for a walkthrough

db/90_demo_reset.sql          clears ONE period and repopulates it

Then set the week states:

DECLARE v_job NUMBER;

BEGIN

v_job := oc_time_pkg.run_weekly_defaulting(

oc_time_pkg.get_open_period_id, SYSDATE, 'DEMO_SETUP');

END;

/

That gives the current week editable, earlier weeks Defaulted, and future weeks locked.

The reset refuses any period already confirmed to accrual. That is deliberate: a confirmed month has had its hours handed to finance, and production corrects forward through the Reversal and Adjustment chain, never by deleting.

Close a month

db/92_month_end_close.sql

Defaulting, then salary stopping, then confirm per project, then close. Read step [5] before going on — it must say 0 refused. The close itself is commented out at the bottom and run by hand, because closing gates editing and a refused project cannot afterwards be fixed by approving it.

Before production

db/91_production_readiness.sql     read-only survey

Three kinds of row live in these tables, and only one of them should go:

| Kind | What | Action |
| --- | --- | --- |
| FUSION | Workers, projects, tasks, allocations, calendar. Synced, and carries a FUSION_* id. | Keep |
| DESIGN | The COMMON tasks, the status and flag dictionaries, OC_TIME_CONFIG, OC_TIME_PERIOD and its cut-offs. Fusion has no source for any of it. | Keep |
| TEST | Everything 90_test_seed.sql created — 12 workers, 3 projects, their tasks, allocations, a hand-made calendar, absences. | Remove, and never run that file again |

They are told apart by the Fusion id: a hand-seeded row has none.

Also before go-live: OC_TIME_PERIOD covers only this month and next, the cut-offs carry demo dates, and RULE-017 is relaxed so two months are Open. That is configuration, not cleanup.

PRJ-ORG is no longer seeded. Removing the existing row is a hand-run DELETE at the end of 23_unbilled_reason_per_line.sql, once nothing points at it.

Logins

OC_TIME_USER is the module's own store and stays local — this is the “everything except the login comes from Fusion” part. Real users are invited through the normal flow.