O2C TIMESHEET MODULE

# Open points

# A. Blocks the flag matrix — take these first

These twelve decide what goes in the matrix's columns.

| # | Point | Owner |  |
| --- | --- | --- | --- |
| N-01 | Is Default Approved a status, a flag, or Defaulted plus a flag? Your two sheets do it differently. Today nothing approves a defaulted week — run_delivery_defaulting sets the status and stops. | functional |  |
| N-02 | Add Late Approval? Today a manager approving after the delivery cut-off looks identical to one approving on time. | functional |  |
| N-03 | Add Revoked as a week flag? The three revoke procedures exist and write audit rows, but nothing on the week records that it happened. Your scenario 28. | functional |  |
| N-04 | Can a week be defaulted by both parties? Your scenario 8 says yes, and says we will need to know why later. DEFAULTED_BY is a single value with a two-value check constraint and physically cannot hold both. | functional |  |
| N-05 | The post-cut-off flag the BRD asks for by name — "an indicator that it was done beyond the cut-off". Not built under any name. Decides the shape of the accrual hand-over. | functional + accrual |  |
| N-06 | Adjustment driver — Client / Employee / Manager / System. Your proposal; the BRD lists the same drivers. Confirm the value set. | functional | Here we need to also add |
| S-07 | Remove Closed from the status set. You removed it from the model; the database constraint and confirm_month still use it. | build, after N-01 |  |
| S-08 | Keep Defaulted as both status and flag, or collapse?Overridden settled 06-Aug — flag only. | functional |  |
| N-07 | Month-level status and flag for your scenarios 16–18 — "not sure what status to keep here". Depends on N-01. | functional |  |
| N-08 | Does accrual need manager approval? You decided it does not. RULE-020 and the BRD both say it does — "there is a very specific approval that we will consider for month-end close, which is what will flow into the accrual model." Nothing has been changed on the strength of the decision. Conflict. | functional |  |
| S-11 | May a Defaulted week be confirmed? Currently blocked; advance closure is the stated exception. Overlaps N-01. | functional |  |
| S-23 | What triggers the accrual write, now that approval does not — at month confirmation, on a schedule, or continuously as time is entered? | functional + accrual |  |

# B. Scope — four features the BRD names as required

The walkthrough calls these "the four extras" and treats them as in scope. Each needs a yes, a no, or a stated deferral the sponsor has seen.

| # | Point | State today |  |
| --- | --- | --- | --- |
| N-09 | Contractor unbilled hours → specific exception approval."I am paying a contractor for 100 hours, it means 100 hours of money you are collecting." | dropped from the flag model on 30-Jul-2026 | Waiting for confirmation on this |
| N-10 | Salary hold, and its employee correction screen. You asked for the concept to be removed from the scope document; the BRD names it as a required feature with a screen we have not built. | procedures built, screen not, concept descoped | We need this screen in employee side where he can see the defaulted week and submit it with reason |
| N-11 | Client timesheet attachment screen — per project per month, overlays the approved or defaulted sheet, multiple attachments, explicitly not in the main sheet and not in the app. | OC_TS_CLIENT_DOC exists, screen does not | It is going to be only in the web application and its per month and per project |
| N-12 | Employee mobile app. | phase 2 |  |

# C. Rules that need a decision before they can be coded

| # | Point | State today |  |
| --- | --- | --- | --- |
| N-13 | Withdraw only before the weekly cut-off — your note. revoke_week allows it whenever the status is Submitted and the period is Open; there is no cut-off test. | needs the test | SO if we revoke it before the cutoff and submit it also before the weekly cutoff its not a problem, we cannot submit it after the cutoff |
| N-14 | No weekly cut-off for manager approval — recommended, and the BRD agrees: the delivery cut-off is the manager's only hard one, and approval cadence is a preference. Confirm and close your scenario 10. | recommendation, unconfirmed | Yes for manager is only delivery cutoff |
| N-15 | Absence correction — inside the delivery cut-off it reflects directly, past it flows as an adjustment. Your principle, and the BRD lists late absence as a post-cut-off driver. Needs its own rule id. | not implemented |  |
| N-16 | Scenario 21 — auto-revoke or notify only? Recommend notify. Auto-revoke destroys the employee's evidence that they submitted on time, and then defaulting penalises them for it. | not implemented | We will get a reply keep this on hold |
| N-17 | Leave-loss coverage exclusions — "any form of absence other than long leaves, maternity and ELOP will not be considered." No exclusion by absence type today. | assign_cover built without it |  |
| N-18 | Cover person constraints — must not be absent that day, and must not already be covering someone else that day. "I can't be working for two people." | not enforced |  |
| N-19 | Unbilled reason list — the BRD says 4–5 values chosen at entry. save_entry accepts a reason; there is no dictionary behind it. Ours, or Fusion's? | no LOV |  |
| S-02 | Task-level spread of prepopulated hours — one line, or divided across chargeable tasks? Your original question. | one line |  |
| S-06 | Concurrent 100% allocations on two projects seed 16h/day, uncapped until the 24-hour rule. Correct in Fusion, or cap in the module? | uncapped |  |
| S-05 | Where a leave row attaches for an employee with no active allocation. | dropped silently |  |
| S-13 | "Time Card Required" eligibility read and enforced? | not read |  |

# D. Population and scheduling — the BRD against "everything live"

| # | Point |  |
| --- | --- | --- |
| N-20 | Does prepopulation stay a scheduled job? The BRD requires it — monthly on the 28th or 29th for the whole of the next month, plus a delta job several times a day. It cannot be live: the sheet must exist before the employee opens it, and the accrual month must be complete for people who never log in. Recommended reconciliation — keep both jobs, but have them read Fusion live at run time instead of from a cache. Master-data sync stays removed, which the BRD supports. | Yes |
| N-21 | Per-country run timing."If you ran this program at 8 in the night in India, US data may not even be inside — you might have to run it 2 or 3 times." Both population jobs and both defaulting jobs run once against SYSDATE with no time-zone awareness. OC_TIME_PERIOD is already keyed by payroll country, so the model supports it. |  |
| N-22 | Missing delta triggers — termination reversals, deputations and transfers. populate_daily handles allocation change, project and WBS moves, and new hires; not those three. |  |
| N-23 | Advance close: flag, or date range? Ours is one Y/N flag. The BRD describes a control table with an explicit start and end date — "1st to 30th June normally; this month I want to start from the 28th." |  |
| S-04 | Fusion availability — with no cache, a pod outage stops a timesheet being opened. Acceptable? |  |
| S-22 | Where the live Fusion call is made from — the page through the server-side proxy, or the database. Decides how much rule enforcement can stay in the database; the database option needs a privilege grant that has not been proven on this pod. |  |
| S-03 | Does worker identity stay local now the extract is removed? Sign-in cannot wait on Fusion, and the finance administrator is not a worker in HCM. |  |
| S-12 | Fusion PersonId / AssignmentNumber available to the module — needed for any absence or OTL call keyed on the person. |  |
| S-15 | Period auto-close has no job. |  |

# E. Accrual hand-over — theirs to define, ours to build

| # | Point |  |
| --- | --- | --- |
| S-19 | Structure of the accrual staging table — summary, employee-wise complete timesheet, and adjustments, in our schema for them to pull. Being defined on the accrual side. |  |
| S-20 | One accrual interface or two? The existing interface is already a day-wise pull carrying adjustments, so the accrual status and partner status columns may be tracking the same hand-off. |  |
| S-24 | Which month a retro adjustment accrues to. The module records the source period and the posting period on the adjustment and puts neither on the interface row, so the consumer has to infer it. Both are needed: source drives the revenue period, post drives which pull takes it. The BRD's worked example is exactly this case. |  |
| S-25 | The staging row must carry the status of the hours — without it accrual cannot tell provisional from final, or true up once approval arrives. |  |
| N-24 | A view over our tables, or the interface table? The BRD leans hard to a view — "fundamentally you don't have to do an extraction; all you need to do is create a view based on the table he is already using" — which supports the built pull path over the dormant push. Their call. |  |
| N-25 | Is the grain "employee by day: working hours, unbilled hours, absence" as three separate measures? That is what the BRD says we owe them. Our interface carries the split; nobody on their side has confirmed the shape. |  |
| S-01 | Independence from OTL — decide. The OTL push is on hold meanwhile. |  |

# F. Fusion configuration — not ours

| # | Point |  |
| --- | --- | --- |
| S-09 | Third-party transaction source registered in Fusion, and the expenditure batch naming agreed. |  |
| S-10 | Expenditure type per project confirmed — this pod has no per-task transaction controls, so one configured value applies to everything. |  |
| S-17 | Where the revenue model and leave-loss flag come from. Neither is read from Fusion and both are null today, so leave loss cannot fire for any project. |  |
| S-18 | Test data per revenue model — T&M, FCP with and without leave loss, Milestone. Functional team owns this, agreed. | They will create different models in oracle but need to do R&D to see if we can pull the type of revenue model from oracle |

# G. Build items already identified — no decision needed, just scheduling

| # | Item | Why it matters |  |
| --- | --- | --- | --- |
| N-26 | The entry unique key needs the adjustment id. One reversal row per cell today, so a second correction on the same day overwrites the first — 8h then 4h then 5h nets to 45 instead of 40. A data-model change: cheap now, expensive after go-live. | correctness |  |
| N-27 | Source period, post period, post-cut-off flag and driver onto the accrual interface, and key the pull on the post period. This is S-24 and S-25 as one change. | the do uble-count |  |
| N-28 | Prior-month adjustment queue for managers."The manager will go to the next month, will see the data and approve it again for those corrections." The dual approval exists; nothing surfaces the reversal in the current month's queue. | BRD requirement |  |
| N-29 | approve_week approves every entry in the week with no project filter — a manager who owns one of an employee's two projects approves both. Unrelated to the flag work, but it corrupts exactly the data N-27 protects. | defect |  |
| S-21 | Make the schema match the single status set — week, day, month and retro-adjustment statuses are separate columns with different permitted values. | consistency |  |
| S-14 | Rejected-cost read-back so a failed post is visible. | operability |  |
| S-26 | Re-confirming a month marks the confirmation pending again while rows the consumer has already taken stay marked processed. | minor |  |
| S-27 | Nothing enforces that a post-accrual change goes through an adjustment — the duplicate guard tests existence, not value, so a direct change after accrual would never reach the consumer. | correctness |  |
| S-16 | Session token strengthening before production — one line and a grant. | security debt |  |

# H. Inputs we are waiting on

| # | Item | Our assumption |
| --- | --- | --- |
| N-30 | The cut-off "handling" document the BRD promises — "a separate document that we'll give you called handling… we'll tell you what the different cut-offs are, how you handle them for various reasons, especially for accrual." Not in doc/. Would answer most of section A. | This is the file which we need to refer to "C:\Users\SamJoshuvaPaulJeevan\OneDrive - RITE\O2C\Time Module\VBS\O2C_TIME_V2\doc\O2C period Definition_V3.docx" |
| N-31 | The control table walkthrough — "the control table has already been designed, we will give you all that as a walk through." Not in doc/. Answers N-23 directly. | This control table we will setup in the o2c main application |
| S-19 | The accrual staging structure, as above — same dependency, different team. | We are going to store this information per employee day wise, billed hours and unbilled hours and absence hours |